Fill-Plan Architecture — Migration Plan

Date: 5 August 2026

Status: Approved direction, not yet implemented. This document is the canonical plan; the Word rendering (Tempo Fill-Plan Plan.docx) is a reading copy.

Prerequisite reading: Tempo System Diagnosis.docx (the audit this plan answers) and docs/SYSTEM_AUDIT.md.

# 0. Objective

Rebuild the populate pipeline around a single governing principle:

The LLM proposes. Deterministic code verifies and executes. The user resolves genuine intent. The contract remembers.

Concretely: replace the ~140 global semantic heuristics ("Kind-3 rules") that currently decide meaning with (a) a complete, typed, series-level Fill Plan produced by the LLM, (b) a deterministic verifier/executor that type-checks and runs the plan without re-deciding it, (c) a repair → default → question resolution ladder for everything the verifier rejects, and (d) a scoped Template Contract that makes every confirmed answer replay deterministically forever.

The end state is a *smaller* codebase than today's, with every LLM call traced in LangSmith through one choke point.

## Non-negotiables (red lines that survive every phase)

The LLM never produces a numeric value that gets written. It cites cells and declares operations; the executor reads and calculates. (This is the lesson of the hallucinating vision-matcher — permanent.)

Trust-first constraints stay: no partial aggregates written, no template totals/subtotals/headers overwritten, no double-counting one source amount into the same total, no formula/error strings written, spend caps on every call.

Standing owner decisions stay: no FX conversion (passive currency_unverified note only); explicit-dates-only (no wall-clock defaults in populate); the template's own timeline is honored as-is.

Every claim traceable: every written value cites real source cells; derived values show their arithmetic.

# 1. The authority model

Every piece of decision-making logic in the parser must be classifiable into exactly one of five kinds, each with a defined authority level. This taxonomy is the review standard for all future changes.

| Kind | Definition | Authority | Examples |
| --- | --- | --- | --- |
| Fact | Objective data read from the workbook | Absolute — nothing overrides a fact | Cell values, cached formula results, number formats, dates, dependency graph, protection/colors |
| Constraint | A safety invariant whose violation is never acceptable | Absolute — blocks execution, produces a structured error | No partial quarter-sums; no double-counting; % never scaled into money; totals never written |
| Prior | A reasonable default about author intent | Advisory only — fed to the planner as a suggestion, or used as a tier-2 default *with a visible flag*; never silently decides | "Headcount is usually period-end"; "a % metric usually averages"; "these colors usually mean input" |
| Intent judgment | What the author/user actually means | The LLM's (grounded in facts), then the user's | Metric identity, roll-up semantics, scenario intent, unit reading, sign convention |
| Learned decision | A confirmed answer with a scope | Absolute *within its scope* — replays deterministically, suppresses re-asking | "This template's quarterly headcount uses quarter-end"; "row 'Turnover – North' feeds Revenue" |

The core defect being fixed: priors and intent judgments were implemented as constraints. The regex headcount|fte does not *know* a row is a period-end stock — it guesses, with absolute authority. Every migration step below is one of three moves: delete a fake constraint, demote it to a prior, or move it into the verifier as a real constraint.

# 2. Target architecture

Five components. Populate data flow left to right:

┌──────────┐   ┌────────────────┐   ┌──────────────┐   ┌───────────────┐   ┌──────────┐
│ PARSER    │→ │ PLANNER (LLM)  │→ │ VERIFIER      │→ │ EXECUTOR       │→ │ CONTRACT │
│ facts     │   │ Fill Plan      │   │ type-checker  │   │ expand + write │   │ remembers│
└──────────┘   └────────────────┘   └──────┬───────┘   └───────────────┘   └──────────┘
                        ↑    ┌─ repair ────┘ structured errors
                        └────┤  (1 round, failing fills only)
                             └─ tier-2 defaults (flagged) ─ tier-3 questions (batched)

## 2.1 Parser (deterministic — exists, mostly unchanged)

Everything that reads facts stays: Aspose extraction, cached-value reading, the formula/precedent graph, number-format parsing, the CX_GET self-description, source understanding's deterministic scaffolding, date parsing (consolidated — see §8). Source understanding (LLM reading source structure) also stays as-is; it already follows the propose/verify pattern.

## 2.2 Planner (LLM — evolves `mapping.py` + `rescue.py`)

The current mapper answers "which series means this metric?" The planner answers the complete semantic question, at the series level (never per-cell — per-cell mapping is reserved for exceptional layouts and must be justified in the plan):

SeriesFill schema (v1) — one entry per (template metric × demanded scenario):

| Field | Meaning | Notes |
| --- | --- | --- |
| metric | demand key | echoed; caller's key wins (as rescue does today) |
| status | direct \ | aggregate \ |
| source_series / also_series | catalogue ids | verifier checks existence, sheet coherence |
| assumption | plain-English, for reconcile | existing |
| scenario | actual \ | budget \ |
| rollup | end \ | sum \ |
| source_unit / target_unit | the units as the planner reads them ("USD'000", "EUR m") | the executor computes the scale factor from these — the model never does arithmetic |
| sign_flip + sign_basis | direction + one-line why | verifier cross-checks against template evidence |
| period_map | calendar \ | positional |
| confidence | honest [0,1] | drives the question tier, never a silent kill |

Planner input (per batch, all facts + priors clearly labeled):

Source series lines: label, declared unit, sample values, period columns with dates/grain/scenario tags (already available in the catalogue).

Template metric lines: label, unit + cell number formats, per-sheet slot grains and date ranges, existing row magnitudes (summary), L3 definition/qualification/sign-convention prose, section context ("sits in a balance-sheet section") — as evidence, not as a decided basis.

Contract decisions (authoritative — must be followed; existing context.py channel, extended).

Priors (clearly labeled as suggestions: "typical treatments: headcount → period-end; percentages → average; …").

Prompt-richness principle (owner decision): *if the model needs more context to decide correctly, give it more context.* Token cost is subordinate to reliability. Batch size drops from 25 to ~12 to make room; the run spend cap still governs.

Rescue survives as "plan the unplanned" — same schema, one focused agent per unresolved metric.

Sampling: planner calls pinned to temperature=0 for run-to-run stability (measured by the benchmark, §10).

## 2.3 Verifier (deterministic — distilled from `binding.py`)

The verifier never re-decides semantics. It checks the plan against facts and constraints and returns structured errors, each carrying fill, code, detail, severity, and where possible a suggested_resolution:

| Code | Check | Tier on failure (§2.4) |
| --- | --- | --- |
| SERIES_NOT_FOUND | cited series exists in the catalogue | repair |
| PLAN_INCOMPLETE | every demanded metric has a fill entry | repair |
| COMPONENT_MISMATCH | aggregate components share the primary's sheet/periods | repair (today: silently dropped) |
| SCENARIO_NO_SOURCE | demanded scenario has qualifying columns/variants | repair → question |
| GRAIN_UNBRIDGEABLE | grains differ but rollup=none | repair |
| BUCKET_INCOMPLETE | sum/avg roll-up bucket is complete (3/12 months) | default: leave blank + flag → question ("sum the 2 months anyway?") |
| PERIOD_END_MISSING | end roll-up's bucket-end month exists | default: leave blank + flag → question |
| SCALE_CONFLICT | scale from declared units reconciles with row magnitudes (where the template has numbers) | strong magnitude evidence → default to magnitude + flag; else question |
| UNIT_KIND_MISMATCH | % vs money category error | hard block (constraint) |
| SIGN_CONFLICT | declared sign vs dominant sign of existing template row values | strong evidence → default to evidence + flag; else question |
| DOUBLE_COUNT | one source amount into two lines under one total (formula-graph scoped, as today) | repair → question — never a default |
| TARGET_PROTECTED | total/subtotal/header or non-writable cell | hard block (constraint) |
| SOURCE_CELL_INVALID | cited cell empty / formula-string / error | hard block for that cell |
| LOW_CONFIDENCE | direct/aggregate below threshold (0.6) | question with the plan's own proposal as suggested answer — not a silent blank |

The magnitude-reconciliation and dominant-sign machinery survive — demoted from decider to evidence. Disagreement becomes a visible conflict instead of a silent override.

## 2.4 Resolution ladder (replaces "kill = blank")

Self-repair (automatic, 1 round): the planner receives its own plan + the structured errors for the failing fills only, and returns revisions. Re-verify. Cheap (small batch), capped.

Safe default + flag: for codes with a defined high-confidence default (table above), apply it and mark the fill [auto-resolved: …] — visible in the audit and the review pane, never silent.

User question (batched by decision, not by cell): one review item per (metric × issue) covering *all* affected periods — "For the 4 quarterly Headcount cells: monthly source → use quarter-end (suggested) or average?" One tap. Existing make_item/insert_review_items/contract-page infrastructure carries this; the only new part is wiring verifier residuals into it (today they die as JSON strings — the diagnosis's biggest dead-end finding).

Hard block: constraints. The cell stays blank and the reason says exactly why, but these are rare and boring (protected cells, error strings), not semantic.

A failure to *file* a question is itself surfaced (today it's a swallowed log line).

## 2.5 Executor (deterministic — distilled from `periods.pick_columns` + `apply.py`)

Given a verified plan, execution is mechanical: expand each SeriesFill across the template slots (calendar bucketing, roll-up expansion, positional alignment where declared), read every cited cell's cached value, compute value = raw × scale × sign, write, recalculate, read the template's own check cells. pick_columns (post-rollup work from Aug 5) is already 90% pure execution machinery — it loses its judgment branches and keeps its math. The write path's silent gates get instrumented (missing sheet, duplicate link → recorded, not swallowed).

## 2.6 Template Contract (learned determinism — extends the existing corrections/review-items store)

Every confirmed answer persists as a decision record:

{ scope, key, decision, provenance, source_item }
  scope ∈ { run          — one-off exception, not persisted
          , metric       — this template + this metric        (v1)
          , template     — this template                      (v1)
          , source_format— this template + this source family (v2)
          , global       — promoted MANUALLY only, with multi-template evidence }

Applied at three points: (a) compiled into the planner's authoritative context block; (b) mechanically-meaningful decisions (roll-up, scale, mapping) overlay the plan before verification — the plan cannot contradict a confirmed decision; (c) the content-addressed item_key (existing) suppresses re-asking. Scope discipline matters: one user confirming "headcount = period-end" must never create a global rule — global promotion is a deliberate act requiring repeated confirmations across templates.

This contract is the deterministic codebase the product actually wants — built from evidence of user intent, replacing the one built from debugging sessions. Second-month re-run of the same template + source family should produce zero new questions and a byte-stable plan.

# 3. LLM infrastructure (owner requirement: LangSmith on every call, slick plumbing)

Today: guarded_stream is the intended choke point but three call sites bypass it (per_sheet._call, workbook._call_synth, dimensions_llm._call), hand-rolling the guard; LangSmith wrapping is a silent best-effort (wrap_anthropic if importable); one path can swallow a spend-cap abort; the region detector arms the wrong cap; a Haiku tier exists that nothing uses.

Target — llm.py is the only file that imports the Anthropic SDK, and guarded_stream is the only way to call a model:

All 9 call sites route through guarded_stream. It owns: spend-guard check/record, model tier + thinking policy, max_tokens-truncation raise, temperature, corrective-retry protocol, and structured-output helpers.

LangSmith: wrap_anthropic stays, but (a) startup logs LOUDLY if LANGSMITH_TRACING=true and the package is missing; (b) every call passes metadata — call-site name, template_id, run/populate id, phase — so traces are navigable per run; (c) a post-run assertion in the benchmark harness: traced-call count == attempted-call count.

Fix the two cap bugs (triage swallowing SpendCapExceeded; regions arming the populate cap inside onboarding). Delete the dead MODEL_ROUTE tier.

Prompts live next to their call site with a one-line contract comment stating what the call may and may not decide.

# 4. Rule disposition table

The consequential Kind-3 rules and their fate. D = delete, P = demote to prior (planner hint / tier-2 default), C = keep as constraint, M = move into verifier as evidence/check, K = consolidate. Phase = when.

| Rule (today) | Location | Fate | Phase |
| --- | --- | --- | --- |
| Roll-up heuristic cascade (basis-overrides-LLM, %→avg, count→end) | binding.py:273-286 | D — planner declares rollup; basis/section become planner *input*; heuristics become listed priors in the prompt | 1 |
| Confidence floor = silent blank | binding.py:221-224 | D as kill; becomes LOW_CONFIDENCE → question with suggested answer | 1 |
| Sign: silent override of the LLM | binding.py:337-347 | M — dominant-sign stays as *evidence*; disagreement = SIGN_CONFLICT (default-with-flag or question) | 1 |
| Scenario demand-gating judgment | binding.py:50-60, 246-263 | D — planner declares scenario per fill; executor filters by tags (facts); miss = SCENARIO_NO_SOURCE | 1 |
| Cross-sheet aggregate components silently dropped | binding.py:235-238 | M — COMPONENT_MISMATCH, visible | 1 |
| Positional alignment as silent fallback | periods.py:172-177 | M — planner declares period_map=positional; executor executes it; always flagged | 1 |
| "Leading word wins" sign-prose parse | binding.py:78-87 | P — the prose goes to the planner verbatim; the parse survives only as verifier evidence | 1 |
| Modal fallback scale (whole-file guess on one row) | binding.py:182-191 | D — no declared unit + no magnitude = SCALE_CONFLICT question | 2 |
| is_count_like scale bypass + rollup | units.py:49-55, binding.py:317-321 | D from decision path; P as prompt prior | 2 |
| Magnitude-reconciliation as silent unit override | units.py:160-165 | M — evidence in SCALE_CONFLICT; strong evidence auto-resolves *with flag* | 2 |
| Demand-grain modal fallbacks | periods.py:185-191, run.py:105-107 | D — grains come from facts (dates) or the planner | 2 |
| 3-currency lexicons (×4 copies) | units/catalogue/derive/numfmt | K into units.py; currency is read by source understanding + formats anyway | 2 |
| Date parsing (×3 implementations) | periods / temporal_analyzer / derive | K into one module (facts — keep, single implementation) | 2 |
| Period alignment (×2: binder + authoring) | periods.py / authoring.py:49-86 | K — authoring uses the executor | 2 |
| Densest-8-sheets source selection | source_understanding.py:121-129 | P — ranking stays; exclusions become a visible, question-able note | 2 |
| Complete-bucket (3/12 months) | periods.py | C — but failure becomes BUCKET_INCOMPLETE question, not a dead string | 1 |
| Double-count guard (formula-graph scoped) | binding.py:150-172, aggregation.py | C — verifier check DOUBLE_COUNT | 1 |
| Partial-sum refusal; formula-string block; total/subtotal guard; %-vs-money block; serial window | apply/binding/units/periods | C — unchanged | — |
| Category cascade label lexicons (junk/control/placeholder) | derive.py:165-215, 356-387 | D/P — LLM input-identification grounded on facts (formula→computed and connector→sourced stay as facts); lexicons become priors | 3 |
| 11-color input palette | cell_analyzer.py:17-29 | P — colors are facts shown to the model; the palette becomes a routing hint | 3 |
| Adjustment/placeholder lexicons (×2 each) | regions.py, region_bridge.py | K + P — one copy, ranking-hint only (structural vetting stays as constraint) | 3 |
| Contradictory "is 0 empty" rules | prompts.py:162 vs derive.py:845 | K — one rule (0 is a value), stated once | 3 |
| Dead: MODEL_ROUTE; unread source sign_flip; dead TEMPO_MAX_DEEP_SHEETS path | various | D | 0–2 |

Target: ~140 encoded judgments → under 40, every survivor classified as C (constraint) or P (prior) in a rule ledger (§9).

# 5. Phased delivery

Each phase has a gate: the benchmark (§10) must not regress, and the phase's deletions must have landed (a phase is not done while its dead code lives).

## Phase 0 — Freeze, plumbing, baseline (small, immediate)

Rule freeze (policy, in the repo's CLAUDE.md): no new Kind-3 rules. A failure's first question is "which planner field or verifier error should have owned this?"

LLM plumbing consolidation (§3): one choke point, LangSmith metadata, cap-bug fixes, dead-tier deletion, temperature=0 for mapping/planning calls.

Instrument the silent gates (missing-sheet write, duplicate link, dropped components) — one-line records, no behavior change.

Build the benchmark harness + fixtures from verified runs (§10). Record baseline numbers for the current system.

## Phase 1 — The vertical slice (prove the architecture)

Scope: the failure we understand completely — Aurora monthly → Meridian quarterly KPI (ARR, Headcount, Churn) — running end-to-end through the new path, behind a temporary TEMPO_FILL_PLAN=1 flag (the flag dies in Phase 2; no parallel paths linger).

SeriesFill schema + planner prompt (evolve mapping.py's status taxonomy; add the fields in §2.2; priors labeled as suggestions).

Split binding.py → verify.py (structured errors, §2.3 subset: the period/rollup/scenario/confidence/sign codes) + execute.py (expansion + apply). Delete the Phase-1 rules in §4.

Repair loop (1 round, failing fills only).

Verifier residuals → batched review items with suggested answers (the dead-end fix).

Contract v1: answered item → decision record (scopes: metric, template) → planner context + pre-verify overlay.

Fill Plan JSON persisted with the run (the audit upload) — the plan is the shown working.

Gate: KPI slice fills correctly with the heuristic cascade deleted; a *new month's* Aurora file replays with zero new questions and a stable plan; Dream Games + PE-flash benchmarks don't regress; every call visible in LangSmith.

## Phase 2 — Full populate migration

All metrics through the planner; rescue merged into the same schema; flag removed; old bind() deleted.

Scale via declared units + magnitude cross-check (SCALE_CONFLICT model); Phase-2 deletions and consolidations from §4 (lexicon merges, date-parser merge, authoring aligner merge, dead code).

Question batching polish; unused_source_series becomes a question-able "did I miss something?" surface instead of a dead list.

Gate: benchmark equal-or-better on every case; encoded-judgment count measurably down (rule ledger); net LOC in app/population down vs the Phase-0 baseline.

## Phase 3 — Onboarding/demand side

The derive category cascade becomes LLM input-identification grounded on facts (the original llm-owns-meaning fix direction): the model judges "is this a replaceable input, and what does it mean?" per region, with formula→computed and connector→sourced remaining factual. Color palettes and label lexicons demote to priors. Region detection keeps its (good) propose/verify shape. One "is 0 empty" rule.

Gate: owner's ground-truth labels in "Templates for testing/" (the 1/2 marking scheme) — classification accuracy vs today's cascade; no populate regression.

## Phase 4 — Contract depth + final slim-down

source_format scope (decisions keyed to a source family, so a new month's pack from the same system replays everything).

Global-promotion workflow (manual, evidence-listed).

Final bloat audit vs the Phase-0 baseline; delete anything the migration orphaned.

# 6. What is deliberately NOT changing

The status taxonomy (direct/aggregate/reconcile/needs_decision/unavailable) — it already encodes propose-vs-ask correctly.

Source understanding and workbook synthesis + graph verification — they already follow propose/verify.

The review-items store, contract page, answered-items channel — they are the Q&A backbone; we widen their funnel, not rebuild them.

The facts layer (Aspose parse, snapshots, dependency graph, CX self-description) — the system's genuinely good foundation.

# 7. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Plausible-but-wrong numbers (the worst failure — worse than blanks) | Verifier cross-checks (magnitude, sign evidence, post-fill template checks) stay; benchmark explicitly counts *incorrect writes* and *silently wrong mappings*, not just fills; flags stay visible in review |
| Planner inconsistency across batches (same series treated differently) | Series-level plan (one decision per metric); verifier consistency check (same source series → same unit/scale everywhere); temperature 0 |
| More LLM cost/latency | Planner ≈2–3× today's mapping spend (~$2–5/run, inside the $15 cap); owner's standing decision: reliability > cost; dry-run estimates already exist |
| Regression during migration | Phase gates on a fixed benchmark; Phase-1 flag isolates the slice; no long-lived parallel paths |
| Question fatigue | Three-tier ladder; batching by decision; contract suppression; benchmark tracks questions-per-run as a first-class metric |
| "The audit blamed rules, but model errors may hide" (owner's caveat) | The benchmark inspects *correct* writes too, not only failures; verified-run fixtures catch a model that passes checks while wrong |

# 8. Anti-bloat rules of engagement (permanent)

One implementation per concern: dates parse in one module; units/currencies in one; all LLM calls in llm.py; one period aligner.

The rule ledger (docs/RULE_LEDGER.md, created in Phase 1): every surviving non-fact rule listed with its kind (C or P), its owner file, and why it may exist. A PR adding a rule must add a ledger row; review rejects new intent-judgments-as-code.

Deletion is part of done: each phase's gate includes its deletions. No flag outlives its phase.

Questions and priors over patches: a failing file produces (in order of preference) a contract decision, a prompt/prior improvement, a new verifier error code — a new global rule only with multi-template evidence.

Metrics kept honest: encoded-judgment count and app/population LOC tracked at every phase gate against the Phase-0 baseline.

# 9. Benchmark & evaluation protocol (Phase 0 deliverable)

parser/benchmarks/ — a fixed case set, run manually at each phase gate (LLM spend is real; source understanding is cached by file hash so re-runs are cheap):

| Case | Why it's in the set |
| --- | --- |
| Aurora → Meridian (681f6d92) | the vertical slice: monthly→quarterly KPI, scale from 'USD'000', scenario tags |
| Aurora → PE flash (ca1db430) | the year-mismatch template (2025 template vs 2026 source) — tests honest blanks + questions |
| Dream Games → 94655f87 | the large verified run (501 fills) — regression anchor |
| Chronograph Rolling Monthly | connector/transposed grids — the derive side (Phase 3 gate) |
| Helios Monthly Management Pack | the messy-GL shape |

Metrics per run: correct writes (vs fixture), incorrect writes, unjustified blanks, justified blanks, silently-wrong mappings (fixture spot-checks), questions asked (count + quality), run-to-run stability (plan diff across two identical runs), cost, wall time, LangSmith trace completeness.

Fixtures: expected-fill JSONs built from today's verified runs plus manual spot-labels; extended whenever a run is human-verified. The owner's 1/2 ground-truth labels in "Templates for testing/" serve the Phase-3 gate.

# 10. Immediate next actions (when implementation is approved)

Phase 0, in order: LLM choke-point consolidation + LangSmith metadata → cap-bug fixes → silent-gate instrumentation → benchmark harness + baseline run.

Then Phase 1 on the Meridian slice.

Nothing else until the Phase-1 gate passes.